## Slide 1: Lecture 1: Overview of Project Management in Software Development
Overview of Project Management in Software Development | Lecture 1

## Slide 2: 1. Introduction to Project Management in Software Development
1.1 What is Project Management?
Project Management is the discipline of planning, organizing, securing, managing, leading, and controlling resources to achieve specific goals within a specified timeframe. It encompasses various methodologies, tools, and techniques to ensure that projects are completed efficiently and effectively.
Overview of Project Management in Software Development | Lecture 2

## Slide 3: 1.2 Importance in Software Development
Complexity Management: Software projects often involve intricate systems with numerous interdependencies. Project management helps in breaking down complexity into manageable tasks.
Resource Allocation: Efficiently managing human, financial, and technological resources to maximize productivity and minimize waste.
Overview of Project Management in Software Development | Lecture 2

## Slide 4: 1.2 Importance in Software Development
Risk Mitigation: Identifying potential risks early and developing strategies to address them.
Quality Assurance: Ensuring that the final product meets the desired standards and fulfills user requirements.
Stakeholder Satisfaction: Aligning project outcomes with stakeholder expectations through clear communication and regular updates.
Overview of Project Management in Software Development | Lecture 2

## Slide 5: 1.3 Real-World Example Consider a software development project aimed at creating a mobile banking app. Project management ensures that:
Overview of Project Management in Software Development | Lecture 2

## Slide 6: Initial: Objectives are defined, stakeholders are identified, and feasibility is assessed. Planning: Detailed project plans are created, including timelines, budgets, and resource allocation.
Execution: Development teams build the app, following the project plan. Monitoring: Progress is tracked against milestones, and any deviations are addressed.
Closing: The app is tested, launched, and the project is formally closed with a review of lessons learned.
Overview of Project Management in Software Development | Lecture 2

## Slide 7
2. Introduction to Project Management Phases
Project Management is typically divided into five distinct phases: Initiation, Planning, Execution, Monitoring, and Closing. Each phase has specific objectives and deliverables.
Overview of Project Management in Software Development | Lecture 2

## Slide 8: 2.1 Initial
Objective: Define the project at a high level and secure authorization to proceed. Key Activities:
Develop Project Charter: Outlines objectives, scope, stakeholders, and
authority.
Identify Stakeholders: Determine who will be affected by the project and their interests.
Deliverables:
Project Charter
Stakeholder Register
Overview of Project Management in Software Development | Lecture 2

## Slide 9: Example A company decides to develop a new e-commerce platform. During initiation, the project manager creates a Project Charter outlining the project’s purpose, scope, and key stakeholders, such as the marketing team, IT department, and end-users.
Overview of Project Management in Software Development | Lecture 2

## Slide 10: 2.2 Planning
Objective: Establish the total scope, refine objectives, and define the course of action.
Key Activities:
Develop Project Management Plan Define Scope, Schedule, and Budget
Risk Management Planning Resource Planning
Communication Planning
Overview of Project Management in Software Development | Lecture 2

## Slide 11: Deliverables:
Project Plan
Work Breakdown Structure
Gantt Charts
Risk Register
Example
For the e-commerce platform, planning involves creating detailed schedules, assigning tasks to developers, setting up timelines for feature implementation, budgeting for resources, and identifying potential risks like technology integration issues.
Overview of Project Management in Software Development | Lecture 2

## Slide 12: 2.3 Execution
Objective: Complete the work defined in the project management plan to meet project objectives.
Key Activities:
Task Assignment and Resource Allocation Team Development and Leadership
Quality Assurance
Communication with Stakeholders
Overview of Project Management in Software Development | Lecture 2

## Slide 13: Deliverables:
Deliverables as per project plan (e.g., developed software modules)
Performance Reports
Example
The development team starts coding the e-commerce platform, adhering to the planned schedule. Regular meetings ensure that tasks are on track, and any issues are promptly addressed.
Overview of Project Management in Software Development | Lecture 2

## Slide 14: 2.4 Monitoring and Controlling
Objective: Track, review, and regulate project performance and progress. Key Activities:
Performance Measurement
Risk Monitoring Quality Control
Overview of Project Management in Software Development | Lecture 2

## Slide 15: Deliverables:
Status Reports Change Requests Updated Project Plans
Example
Through monitoring, they assess the impact, adjust the schedule, and allocate additional resources to stay on track.
Overview of Project Management in Software Development | Lecture 2

## Slide 16: 2.5 Closing
Objective: Finalize all project activities to formally close the project. Key Activities:
Deliver Final Product
Obtain Stakeholder Acceptance
Conduct Post-Implementation Review Document Lessons Learned
Release Project Resources
Overview of Project Management in Software Development | Lecture 2

## Slide 17: Deliverables:
Final Product
Project Closure Report
Lessons Learned Documentation
Example
After thorough testing, the e-commerce platform is launched. The project manager conducts a review meeting to discuss what went well and what could be improved, documents these lessons, and formally closes the project.
Overview of Project Management in Software Development | Lecture 2

## Slide 18: 3. Role of a Software Project Manager
A Software Project Manager plays a crucial role in ensuring the successful delivery of software projects. Their responsibilities encompass a wide range of tasks, from strategic planning to team leadership.
Overview of Project Management in Software Development | Lecture 2

## Slide 19: 3.1 Key Responsibilities
Planning and Scheduling: Develop detailed project plans, set timelines, and allocate resources effectively.
Team Leadership: Manage and motivate the development team, fostering collaboration and resolving conflicts.
Stakeholder Communication: Serve as the primary point of contact between stakeholders and the project team, ensuring clear and consistent communication.
Risk Management: Identify potential risks, assess their impact, and develop mitigation strategies.
Overview of Project Management in Software Development | Lecture 2

## Slide 20: Quality Assurance: Ensure that the software meets quality standards and user requirements through regular testing and reviews.
Budget Management: Monitor project expenses, manage budgets, and ensure cost-effectiveness.
Change Management: Handle changes in project scope, schedule, or resources without disrupting the overall project flow.
Overview of Project Management in Software Development | Lecture 2
2
0

## Slide 21: 3.2 Essential Skills
Technical Knowledge: Understanding of software development processes, tools, and technologies.
Leadership: Ability to inspire and guide a team towards achieving project goals. Communication: Clear and effective communication with team members, stakeholders, and clients.
Problem-Solving: Ability to identify issues and develop practical solutions. Time Management: Efficiently managing time to meet deadlines and handle multiple tasks.
Negotiation: Balancing stakeholder expectations and resolving conflicts.
Overview of Project Management in Software Development | Lecture 2
21

## Slide 22: 3.3 Example Imagine a project manager overseeing the development of a new software application. They must coordinate between developers, designers, and QA testers, ensure that the project stays within budget, manage any unexpected technical challenges, and keep stakeholders informed about progress and any changes in scope.
22
Overview of Project Management in Software Development | Lecture 2

## Slide 23: 4. Summary
Project Management is essential in software development to manage complexity, allocate resources efficiently, mitigate risks, ensure quality, and satisfy stakeholders.
The five project management phases—Initiation, Planning, Execution, Monitoring, and Closing—provide a structured approach to managing projects.
A Software Project Manager plays a pivotal role in leading the team, managing resources, communicating with stakeholders, and ensuring the successful delivery of the project.
Overview of Project Management in Software Development | Lecture 2
23

## Slide 24: 5. Discussion Questions
24
How does project management in software development differ from other industries?
Can you think of a project where poor project management led to its failure? What could have been done differently?
How do different project management methodologies impact the role of the project manager?
Overview of Project Management in Software Development | Lecture 2