## Slide 1: Lecture 3: Understanding the Software Development Life Cycle (SDLC)

## Slide 2: 1. Overview of SDLC
Definition:
SDLC is a structured process used for developing information systems and software efficiently.
Importance in Software Development:
Provides a systematic approach to project management.
Enhances quality and manageability of the software product. Facilitates clear communication among stakeholders.

## Slide 3: 2. SDLC Models
  Waterfall Model
Description:
A linear and sequential approach where each phase must be completed before the next begins.
Phases:
    Requirements Gathering and Analysis
    System Design
    Implementation (Coding)
    Integration and Testing
    Deployment
    Maintenance

## Slide 4
Advantages:
Simple and easy to understand and use.
Well-documented, facilitating clear project tracking. Suitable for projects with well-defined requirements.
Disadvantages:
Inflexible to changes once the project is underway.
Late detection of defects can be costly.
Not ideal for complex or long-term projects.
Use Cases:
Projects with stable requirements.
Industries like construction and manufacturing.

## Slide 5: 2.2. Agile Model
Description:
An iterative and incremental approach promoting flexibility and customer collaboration.
Key Principles:
Individuals and interactions over processes and tools.
Working software over comprehensive documentation. Customer collaboration over contract negotiation.
Responding to change over following a plan.

## Slide 6: 2.2.1. Individuals and Interactions Over Processes and Tools
This principle emphasizes the importance of human communication and teamwork over rigid adherence to processes or reliance on tools. While processes and tools are
necessary, the success of a project hinges more on the people involved and how they collaborate.
Example: Imagine a software development team using a specific project management tool like Jira. If the team encounters a unique challenge that isn’t well-supported by Jira’s existing workflows, instead of strictly following the tool’s processes, they hold a brainstorming session to find a creative solution. By prioritizing open communication and teamwork, they devise a workaround that better fits their current needs, even if it means deviating from the standard tool processes.

## Slide 7: 2.2.2. Working Software Over Comprehensive Documentation
This principle focuses on delivering functional software that provides value to users rather than spending excessive time on detailed documentation. While documentation is important, the primary goal is to produce software that works and meets user needs.
Example: A startup is developing a new mobile app. Instead of creating extensive technical documentation before any code is written, the team opts to build a minimum viable product (MVP) to test key features with real users. They gather feedback based on the working app, which informs subsequent development. This approach allows them to iterate quickly and ensure they’re building something users actually want,
rather than getting bogged down in lengthy documentation that may become obsolete as the project evolves.

## Slide 8: 2.2.3. Customer Collaboration Over Contract Negotiation
This principle highlights the value of ongoing collaboration with customers throughout the project, rather than sticking rigidly to contract terms established at the beginning.
Continuous engagement ensures the final product aligns closely with customer needs and can adapt to changes.
Example: A client contracts a development team to create an e-commerce website. Instead of finalizing all requirements upfront and strictly adhering to the contract, the team holds regular meetings with the client to review progress and gather feedback. Midway through the project, the client decides they need additional features based on market trends. The team collaborates with the client to adjust the project scope and
timelines, ensuring the final product better serves the client’s evolving business needs.

## Slide 9: 2.2.4. Responding to Change Over Following a Plan
Agile encourages flexibility and adaptability, recognizing that requirements and circumstances can change during a project. Instead of rigidly sticking to a predefined plan, Agile teams remain open to adjustments to better meet objectives.
Example: A development team has a six-month plan to build a new feature for their software. Halfway through, a competitor releases a similar feature with enhanced
capabilities. Instead of continuing with the original plan, the team reassesses priorities and decides to pivot, incorporating additional functionalities to stay competitive. They adjust their workflow and deadlines to accommodate these changes, ensuring their product remains relevant and valuable to users.

## Slide 10
Frameworks:
Scrum: Focuses on sprints,
roles (Scrum Master, Product Owner, Development Team).
ceremonies (Sprint Planning, Daily Standups, Sprint Reviews, Sprint Retrospective).
Artifacts (Product Backlog, Sprint Backlog, Increment.)

## Slide 11
Events (Ceremonies):
  Sprint: A time-boxed iteration (1-4 weeks) where a usable increment is created.
  Sprint Planning: Defines the goal and work for the upcoming Sprint.
  Daily Scrum (Stand-up): A 15-minute daily meeting for developers to synchronize and plan the next 24 hours.
  Sprint Review: Held at the end of the Sprint to demonstrate work and gather stakeholder feedback.
  Sprint Retrospective: A meeting to inspect the process and plan improvements for the next Sprint.
Product Backlog: An ordered list of everything needed in the product.
Sprint Backlog: The set of product backlog items selected for the Sprint, plus the plan for delivering them.
Notes: Kanban: Emphasizes visual workflow management and continuous delivery

## Slide 12
Advantages:
Highly flexible and adaptable to changes.
Encourages customer involvement and satisfaction. Promotes continuous improvement and delivery.
Disadvantages:
Requires experienced and collaborative team members.
Can be challenging to predict timelines and budgets.
Less emphasis on documentation can lead to scope creep.
Use Cases:
Projects with evolving requirements.
Startups and innovative projects.
Notes: Scope creep is the uncontrolled, undocumented, and gradual expansion of a project’s scope

## Slide 13: 2.3. Iterative Model
Description:
Develops the system through repeated cycles (iterations) and in smaller portions at a time.
Phases:
Planning
Design
Implementation
Testing
Evaluation

## Slide 14
Advantages:
Allows for incremental improvements.
Early detection of issues through repeated testing. Flexibility to incorporate changes in each iteration.
Disadvantages:
Can lead to increased costs and time if iterations are not managed well.
Requires strong project management to handle multiple iterations.
Use Cases:
Large and complex projects.
Projects where requirements are expected to evolve.

## Slide 15: 3. Choosing the Right SDLC Model for Your Project

## Slide 16: 3.1. Factors to Consider
Project Requirements:
Stability and clarity of requirements.
Project Size and Complexity:
Large vs. small projects.
Customer Involvement:
Level of customer interaction and feedback.
Risk Management:
Ability to identify and mitigate risks early.
Time and Budget Constraints:
Availability of resources and timeframes.
Team Expertise:
Skill sets and experience of the development team.

## Slide 17: 3.2. Decision-Making Framework
Assess Requirements Stability:
Stable → Waterfall or Iterative
Evolving → Agile
Evaluate Project Size:
Large and complex → Iterative
Small to medium → Agile or Waterfall
Consider Customer Involvement:
High involvement → Agile
Low involvement → Waterfall

## Slide 18
Analyze Risk Factors:
High risk requiring flexibility → Agile or Iterative
Low risk with clear pathways → Waterfall
Resource Availability:
Skilled team for Agile → Agile
Limited resources → Waterfall or Iterative

## Slide 19: 3.3. Case Studies and Examples
Example 1: Developing a banking software system with strict regulatory requirements → Waterfall Model
Example 2: Building a mobile app with changing user requirements → Agile Model
Example 3: Implementing a large-scale enterprise system with multiple integrations → Iterative Model

## Slide 20: 4. Project Integration Management
Project Integration Management ensures that various elements of a project are properly coordinated. It involves making trade-offs among competing objectives and alternatives to meet stakeholder expectations.

## Slide 21: 4.1. Developing Project Charter
Definition:
A document that formally authorizes a project or a project phase.
Components:
Project Purpose or Justification: Why the project is needed.
Measurable Objectives: Specific outcomes the project aims to achieve.
High-Level Requirements: Key features and functionalities. Assumptions and Constraints: Factors affecting project execution. High-Level Risks: Potential threats to project success.

## Slide 22
Summary Milestone Schedule: Major deliverables and timelines.
Assigned Project Manager and Authority Level: Responsibility and decision- making power.
Stakeholder List: Key stakeholders and their roles.
Process:
Inputs: Business documents, agreements
Tools & Techniques: Expert judgment, data gathering, interpersonal and team skills, meetings.
Outputs: Project Charter.

## Slide 23: 4.2. Developing Project Management Plan
Definition:
A comprehensive document that outlines how the project will be executed, monitored, and controlled.
Components:
Integration Plan: How various elements will be coordinated.
Scope, Schedule, and Cost Baselines: Detailed plans for managing project scope, timeline, and budget.
Quality Management Plan: Standards and processes for ensuring quality.

## Slide 24
Resource Management Plan: Allocation and management of resources. Communication Plan: Strategies for effective communication among stakeholders. Risk Management Plan: Identification and mitigation of risks.
Procurement Plan: Strategies for acquiring necessary resources and services.
Stakeholder Engagement Plan: Approaches to manage stakeholder expectations and involvement.

## Slide 25
Process:
Inputs: Project Charter, outputs from other planning processes, enterprise environmental factors, organizational process assets.
Tools & Techniques: Expert judgment, data gathering, interpersonal and team skills, meetings.
Outputs: Project Management Plan.

## Slide 26: 4.3. Directing and Managing Project Work
Definition:
Leading and performing the work defined in the project management plan to achieve project objectives.
Activities:
Executing Project Tasks: Carrying out project activities as planned.
Managing Resources: Ensuring resources are available and efficiently utilized.
Implementing Approved Changes: Adhering to change control processes.
Monitoring Project Performance: Tracking progress against the plan.
Ensuring Quality Standards: Maintaining quality through adherence to the quality management plan.

## Slide 27
Process:
Inputs: Project Management Plan, approved change requests, enterprise environmental factors, organizational process assets.
Tools & Techniques: Expert judgment, project management information systems (PMIS), meetings.
Outputs: Deliverables, work performance data, issue logs, change requests, project management plan updates, project documents updates.

## Slide 28: 5. Managing Project Knowledge
Definition:
Using existing knowledge and creating new knowledge to achieve project objectives and contribute to organizational learning.
Components:
Knowledge Management: Capturing, sharing, knowledge within the project team.
Lessons Learned: Documenting what went well and what didn’t for future projects.
Knowledge Repositories: Storing knowledge artifacts for easy access.

## Slide 29
Process:
Inputs: Project Management Plan, project documents, deliverables.
Tools & Techniques: Knowledge management tools, information management systems, expert judgment, collaboration tools.
Outputs: Lessons learned register, knowledge assets updates, organizational process assets updates.

## Slide 30: 6. Integration with SDLC Models
Project Integration Management in Different SDLC Models:
Waterfall: Emphasis on upfront integration planning and sequential execution.
Agile: Continuous integration and iterative management of project work.
Iterative: Regular integration of each iteration’s outcomes into the overall project.

## Slide 31
Best Practices:
Consistent Communication: Regular updates and stakeholder engagement.
Adaptive Planning: Flexibility to adjust plans as needed.
Comprehensive Documentation: Maintaining clear and accessible project documentation.
Effective Use of Tools: Leveraging project management and collaboration tools for integration.

## Slide 32: 7. Tools and Techniques for Project Integration Management
Project Management Information Systems (PMIS):
Examples: Microsoft Project, JIRA, Asana.
Functions: Scheduling, resource allocation, tracking progress, reporting.
Expert Judgment:
Leveraging the expertise of experienced team members and stakeholders.
Meetings:
Regular project meetings to review progress, address issues, and plan next steps.
Data Analysis:
Techniques like SWOT Analysis, Root Cause Analysis to inform decision- making.

## Slide 33: 8. Case Study: Applying SDLC Models and Integration Management
Scenario:
Developing a new e-commerce platform for a retail company.

## Slide 34
Steps:
Selecting the SDLC Model:
Requirements: Rapid changes expected due to evolving market trends.
Chosen Model: Agile for flexibility and customer feedback incorporation.
Developing Project Charter:
Purpose: To create a scalable and user-friendly e-commerce platform.
Objectives: Launch MVP within 6 months, achieve 100,000 users in the first year.
Developing Project Management Plan:
Agile Framework: Scrum with two-week sprints.
Communication Plan: Daily standups, bi-weekly sprint reviews.

## Slide 35
Directing and Managing Project Work:
Execution: Development of user stories, sprint planning, and execution.
Monitoring: Use of burn-down charts and velocity tracking.
Managing Project Knowledge:
Documentation: Maintaining a knowledge base on Confluence.
Lessons Learned: Conducting retrospectives at the end of each sprint.

## Slide 36
Outcome:
Successful launch of the e-commerce platform with iterative improvements based on user feedback.
Efficient management of project scope and timelines through Agile practices.

## Slide 37: Group Discussion:
Topic: Compare and contrast the four SDLC models. Discuss scenarios where each model would be most effective.
Objective: Encourage critical thinking and application of SDLC models to real- world projects.
Case Study Analysis:
Task: Analyze the provided e-commerce platform case study. Identify the SDLC model used and discuss the integration management practices applied.
Objective: Apply theoretical knowledge to practical scenarios.